  - Definition of Construction:

Is the process by which material, equipment, machinery are assembled into a permanent facility.

Management:

Process of planning, directing and controlling resources to achieve the desired goal.

Construction Industry Characteristics:

- It reacts rapidly to external economic pressures, tight money or national recession.

- Widerange of activities, methods and manufacture.

- Remote site with changing conditions.

- Construction contractor often enjoys high incomes but due to the competitive nature, result in a high bankruptcy rate.

- Personnel are not permanent and skilled workers earn high wages, but due to interruption of season reduces the annual income of money.

- Compose of large number of independent           suppliers and contractor.

The Construction Contractor:

Is that party who brings together all of the diverse elements and input of the construction process into a single, coordinated effort.

Classification of Contractors:

a.    Prime”General” where he is responsible for construction of the entire project.

- Subcontractor”Speciality”where he is responsible for construction a limited aspect  of the project etc..

Plumbing,Heating,Electrical etc.

# Classification of Constuction Industry

- By Size($)

Small          Medium       Large        Mega

## 5M             15M          50-200M    200M

- By Ownership;

Private,        Public,    Military

- By Use;

- Residential

- Commercial      Can be expanded to more

- Industrial

- Utility

4.By Scope (Preferred)

- Building:

(Vertical Construction)

1.Residential (Emphasis on Architects)

2.Nonresidential

- Engineering:

(Heavy construction or horizontal construction)

### Highway _ Airfield

- Railroad

- Bridges

- Utility

- Dams

- Industrial:

Emphasis on production.

1.2    The Development Process:

Project development: major steps in the process are:

1.Recognition of need and initial concept for the facility.

2.Feasibility studies (economic & technical) for the project.

3.Detailed plans, specifications & cost estimates.

4.Approval of the project by regulatory agencies.

5.Advertizing the project for bid or negotiating with potential contractors.

6.Award of prime construction contrac (or various subcontracts, if owner-managed)

7.Facility construction and construction contract administration.

8.acceptance of completed facility by owner.

Parties involved in the construction process:

- Owner

- Designer (A/E)

- Contractor

General (Prime)

Subcontractor (Specialty)

- Construction Manager :

Agent of owner provides services to owner.

Construction Management:

Objective: Contract approach

Is to treat the project planning, design and construction as integrated task within a construction system in order to serve the owner interests in optimum fashion.

However, in a more general sense, it refers to the control of the four basic resources of Men(labor), Material, Machinery and Money in executing a construction project on time and within the budget with acceptable level of quality.

Reasons for construction company failure:

- Lack of capital

- Inadequate cost accounting

- Poor cost estimating

- Lack of general management ability

(Poor management represents 90% of failure)

$ = Cost

T = Time

Q = Quality

CONTRACTING METHODS

Contract Types (Classification)

Contracts may be classified in several ways: 1.Award point of view

a. Competitive: - Open (same proposal bids open in public)

- Closed (same negotiation)

b. Negotiated contracts (common in housing, industrial)

2.Multiplicity view point

- No contract (Force account)

- Single contract (General/Prime)

- Separate Contracts

3.Design & Construction relation

- Only construction

- Design & Construction (Turnkey)

Overlapping Design & Construction is called Fast Tracking or Phase Construction.

4.Cost point of view

- Lumpsum

Or combination

- Unit price

- Cost plus – can be as follows:

- Cost plus percentage of cost

- Cost plus fixed free

- Cost plus with guaranteed max, cost

- Cost plus incentive fee.

Reasons of using Cost-plus contract:

- The owner may want a particular contractor

- When plans & specifications cannot be completed before the starting of the project, because:

- Nature of project.

- Urgency.

- Many changes are expected to be involved.

When cost-plus is used, Contractor and Owner should establish:

1. Procedures of subcontracting (Unit, lump or negotiable)

2. Determination of the contractors’ payment

3. Book keeping and Accounting methods

4. Determination of requirement of reimbursable      costs:

- Labor wages

- Field office personnel

- Cost of material, equipment, tools for the use in the project (Equipt – salvage value)

Costs not reimbursed.

- Office overhead(unless the office functions are done in the field office)

2. Cost due to  negligence of contractor.(correctionOf defective work)

- Cost plus % of cost

- Used when project is poorly defined or cost is immaterial and the owners desire the best materials and workmanship.

- Disadvantage : No incentive for cost to go down.

(Government agency may not use it)

2.  Cost plus fixed- fee contract

- Popular.

- Project is fairly defined     Cost estimate    Fixed fee.

- Contractor is encouraged to run efficient operation since fee is fixed.   So, OH has to (go down) so profit (go up)

OH (go down)           Efficiency (go up)

3.   Cost-plus fixed fee with guaranteed max. cost

- Advantage : Owner knows his maximum cost in advance

- Only additional costs will be absorbed by contractor profit

- You need fairly decent plans and specifications.

- Cost-plus incentive fee

- Incentive to keep cost (duration) down

- Contractor & owner agree on established cost target (fair plans and specifications)

Fee = x + y

x = fixed (base fee)

y = f (target cost – actual cost)