Contractual Methods For Dispute Avoidance And Resolution (DAR)

By  Osama Jannadi , Sadi Assaf 2, Allam Naji 3, and A. A. Bubshait2

ABSTRACT: This paper discusses the appropriateness of contractual methods towards dispute avoidance and resolution (DAR) for industrial projects in Saudi Arabia.  It focuses on the private industrial sector in the Eastern Province.  A survey was conducted using the principles of quota sampling where 93 questionnaires were distributed to 11 owners, 59 contractors and 23 consultants.  The survey consisted of 20 statements that measured the parties’ attitude and opinion towards contractual methods recommended for dispute avoidance and resolution (DAR) during the construction phase. Respondents indicated their level of agreement on a 5-level scale.  The results reflect the appropriateness of these techniques or industrial projects. The five contract administration methods for dispute avoidance and resolution (DAR) covered in this study are: Allocating Fair Contract Risk, Drafting Dispute Clauses, Team Building, Provision of a Neutral, and Binding Arbitration.

Key words: contract, disputes, industrial projects, Saudi Arabia

INTRODUCTION

During the past two decades, serious disputes concerning construction contracts have become increasingly common on construction projects in Saudi Arabia.  It is common practice for designers, contractors and owners to negotiate small and uncomplicated disputes, but larger and more complex ones frequently hinder the project through involvement with lengthy legal issues. Typically, if a resolution cannot be reached by the parties themselves, expensive, time-consuming legal procedures begin, which severely affects all the participants.  Disputes are a reality in every construction project.  Without the means to address them, minor issues can fester and grow, with crippling consequences for project participants.  The rising cost, delay and risk of litigation in construction disputes has prompted the construction industry to look for new and more efficient ways to resolve these disputes outside the courts.

Within the past decade, the industry in the US has taken steps to avoid litigation and to control disputes by developing and employing various mechanisms for alternative dispute resolution that can be implemented during almost any stage of a construction project. These mechanisms range from simple negotiation to binding arbitration.  Experience has shown that when resolution occurs sooner rather than later, and when this resolution is relatively unconfrontational, there is a much better chance that litigation can be avoided.  Waiting until the end of a project to address a dispute inevitably makes it harder and more expensive to resolve.  Parties involved in a construction dispute, or indeed any commercial dispute, generally prefer to retain control over the outcome and maintain a working business relationship.  The objective of this study is to evaluate the appropriateness of the below mentioned contractual methods for industrial projects in Saudi Arabia.

CONTRACTUAL METHODS FOR DAR

There are many techniques that can be incorporated in preparing construction contracts so as to avoid disputes and, of course, costly and time-consuming litigation. The contract administration methods covered in this study  for dispute avoidance and resolution (DAR) are:

Allocating Fair Contract Risk

Drafting Dispute Clauses

Team Building

Provision of a Neutral

Binding Arbitration

Allocating Fair Contract Risk

It is common local practice for architects/engineers (A/E) to prepare construction contract documents simply by adding to or deleting from a set of previously employed contract documents, and while this cut-and-paste method may save time in preparing the construction contract, it often leads to problems, since documents are not read and prepared as a whole for the specific project.  Such practices increase the unforeseen risks for the contractor.  It comes as no surprise that parties to a contract often include contract language designed to shift risk to the other party so that the bases for claims and disputes are eliminated (Steen 1994). For example, making a contractor responsible for the impact of unanticipated site conditions may effectively preclude recovery of additional costs caused by such conditions.  Similarly, contract dispute clauses can be drafted so that even the submission of a valid claim is made nearly impossible, a practice which actually encourages litigation.  Such contract provisions, however, do not prevent disputes from occurring.  Often, they only create fractious relationships among the parties involved in the project.  Construction-project owners generally have two concerns when they shift unanticipated risks to a contractor.  As a result of this risk transfer, the following may occur:

A.	the contractor will build a contingency into the price to cover the risk; or,

B.	he will not have a contingency and will face financial problems.

Unfair shifting of risk, transferring of all responsibility on a party that is not generally expected to control that risk, can result in that party having to spend time and effort looking for ways to stay alive in the project, usually to the detriment of the project itself.  As the costs and risks of construction continue to rise, more construction-industry professionals are turning to a system that fairly distributes risk among all the parties involved, the architect/engineer, the owner, the contractor and the sub-contractor(s).  Fairness is an elusive concept, but the objective as defined here is to allocate the risk to the party best able to control it.  An equitable contract serves as the first step in building cooperation and close coordination among the project participants, and providing a strong foundation for working out the inevitable disputes before they lead to divisive claims that can negatively affect the schedule and cost of construction.

Drafting Dispute Resolution Clauses

In addition to identifying responsibilities and allocating risks, a contract should contain language for addressing disputes and claims at the relevant stage in a project (Steen 1994).  This includes clauses containing explicit provisions and instructions for parties to resolve disputes as they arise, during the course of the project.  For example, provision for a binding resolution can include dispute resolution arbitration under the American Arbitration Association (AAA) Construction Arbitration Rules.  Contractual provisions should always require that parties first try to settle all disputes by some non-binding techniques, such as mediation.  The American Institute of Architects, the Associated General Contractors of America and the American Arbitration Association have each published suggested guidelines and model contract terms for each provision.  The guidelines can be helpful in tailoring the dispute-resolution provisions of a contract to each specific need.  The contract language can also be drafted in such a way as to emphasize the notice provisions, which are of paramount importance.  The essential elements contained in most notice provisions are: the form of communication, the individual or organization to whom the notice should be directed, the time limits, and other procedures to be followed (Thomas, et al 1990).  Less frequently the contract may require an assertion that additional compensation or time is expected.  Often, the contract will contain references to the changes clause for additional guidance.

(3)	Team Building

Team building is another dispute-resolution technique that can be instituted at the beginning of a construction project to help allow for better cooperation and coordination among the parties (Steen 1994).  One such process, partnering, has gained increasing popularity in recent years.  It involves an extra contractual understanding among all parties to form a partnership of sorts to achieve mutually determined goals and objectives as well as to minimize disputes and claims.  This agreement is often reached through a partnering workshop, wherein all parties agree to take specific steps to work together, fairly allocate risk and responsibilities and recognize their common goal - a successful project.  Although partnering may initially require more manpower and effort, its benefits can be invaluable, creating a more harmonious, less confrontational process and, on completion, a successful project free of litigation and claims.

Partnering allows the parties to move from an adversarial relationship to cooperative team work, from a win-lose strategy to a win-win plan, from a stressful project to a satisfying one, from a litigation focus to solutions and accomplishments, and from finger-pointing to a hand-shake mind-set;  it also allows bureaucratic inertia to dissolve and risk-taking to be endorsed (Harback, et al 1994).

In the past few years, a process called partnering realignment has evolved to help stakeholders deal with problems arising during the project, rather than resolving them in court after the project is completed (Brown 1994).  This process, when embraced and carried through, has helped turn around troubled projects. Partnering realignment is a corrective process implemented during the project, to help organizations resolve issues, set a new course and maximize the remaining potential for success.  It is an attempt to regain and retain control of the project and to plan ways of avoiding future problems.

(4)	Provision of a Neutral

The most careful planning cannot always prevent disputes and this step is the last chance to resolve a dispute before resorting to a binding settlement (Steen 1994).  Providing for a neutral party to analyze issues and providing dispute resolution, if negotiations come to an impasse, is an important step towards minimizing the problems caused by disputes.  This technique involves a pre-selected independent "neutral" to serve the parties as an observer, fact finder and dispute resolver throughout the construction process.  Ideally, a neutral is selected at the inception of the construction phase of the project to act immediately in resolving disputes that cannot be otherwise settled.

Although procedures for establishing a neutral vary and can be tailored to meet the specific needs of a project, they involve a few basic elements, including the following.

The neutral must be acceptable to and compensated by both parties and must be both independent and impartial.

The neutral is initially given an introduction to the nature, scope and purpose of the project and is furnished with the contract documents.  The neutral is then required to regularly visit the project site, meet with key project personnel, and attend project meetings thus being kept informed of project progress.

Whenever the parties are unable to resolve a dispute, it may be immediately referred to the neutral for a prompt non-binding decision.

If the neutral is empowered to make only non-binding recommendations and his recommendation is challenged by either party, the recommendations can be admissible as evidence in a subsequent Alternative Dispute Resolution (ADR) proceeding or in a court of law.

Because the neutral is readily available and knowledgeable about the project, he often can help to mediate or encourage the prompt resolution of disputes.  In addition, the time and cost saved by immediately addressing disputes can help to preserve the relationships among the parties and keep the project focused on mutual goals.

Binding Arbitration

The construction industry, more than perhaps any other, has experience with using arbitration for resolving disputes (Steen 1994).  Serious contract disputes involving huge cost overruns, long schedule delays and complicated technical specification requirements are, in many cases, best decided by experienced arbitrators. The construction industry's success in moving away from litigation is a valuable lesson to those who today are considering Alternative Dispute Resolution  as a substitute for facing litigation, given the current "crisis" in the civil courts.  Even having taken the four preceding steps, some disputes will not be resolved.  Turning the decision over to an arbitration panel comprised of knowledgeable and experienced industry professionals has many advantages over a judge and jury.  Although once seen as the only option, binding arbitration is now considered a last resort, after equitable contracting, ongoing dispute resolution and non-binding Alternative Dispute Resolution techniques have failed.

As in litigation, the parties give up control over the decision and have to proceed in an adversarial forum, endangering future relationships.  The perception, if not the reality in every case, is that arbitration has advantages over litigation, including lower cost, more prompt resolution and saving time (Hester et al 1987).  Procedurally, a number of approaches to arbitration have been developed.

Perhaps one of the widely publicized forms is the model defined by the American Arbitration Association (AAA), the construction industry arbitration rules (CIAR), but special procedures have been established by other professional associations and individual owners and designers (Coulson, 1983).  To date, most published studies of arbitration have focused on the underlying legal principles and not on its organization or performance.  With expanded use of arbitration, there is also a rapid evolution in its form and greater interest in its performance.  The following are key issues determining its form of application.

Scope of Disputes. In practice, arbitration is frequently limited to specific topics and/or size of claims.  The most common rationale for limiting the scope is that it permits the user to capitalize on the benefits of arbitration, such as a quick settlement, without risking large settlements or adverse interpretations of the contract provisions.

Selection of Arbitrators. With binding arbitration, the arbitrators are the final interpreters of the dispute, and hence their selection is taken seriously by all the parties.  There are basically three approaches to their selection.  Arbitrators may be selected from a prepared list, from permanent board members, or they may be selected prior to the start of the construction project.  Perhaps the simplest and most expedient arrangement is for a permanent established arbitration board to hear all disputes of a specified type coming before the owner (Richards 1983).

Settlement of Disputes. In principle, with an arbitrated dispute, the judge or arbitrator reviews facts and orders a fair settlement, which is all that is of interest to the parties.  Arbitrators are relatively free to base their decisions upon legal or technical considerations, and may even set aside more formal legal precedents for a decision.

METHODOLOGY

Questionnaires containing 20 statements were developed to measure the attitudes and beliefs of the respondents about the following contract administration techniques/ methods: (1) Allocating fair contract risk (2) Drafting dispute clauses, (3) Partnering as one way of team building, (4)  Provision of a neutral, (5)  Binding Arbitration. The questionnaires were distributed to industrial owners, contractors and A/Es, that form the population of the study with the limitations given in Table 1. The exhaustive population list was taken from the publications of the Chamber of Commerce and Industry (1993 &  1994).

Table 1. Population Limitations

| Limitations | Owners | Contractors | A/Es |
| --- | --- | --- | --- |
| Private/Public | Private | Private | Private |
| Location | Eastern Province | Eastern Province | Eastern Province |
| Business Category | Industrial | Building & Industrial | Building & Industrial |
| Min. Active Period | 5 years | - | - |
| Min. Capital a | SR 5,000,000 | - | - |

a USD 1 = SR 3.75

The questionnaire statements were devised to measure the respondents' opinions by registering them on a 5-point scale ranging from "always" to "never", Appendix I.  Each grouping of four statements measured one of the above methods; the grouping is as follows:

-	Statements 1, 2, 11 & 16  measure allocation of fair risk

-	Statements 6, 7, 15, & 18  measure drafting dispute clauses

-	Statements 3, 8, 12 & 17  measure building teams

-	Statements 4, 9, 13 & 14  measure providing a neutral

-	Statements 5, 10, 19 & 20  measure referring to arbitration

Sampling Technique

The concept of quota sampling was utilized in this study, whereby the respondent selection was non-random in the sense that the respondents did not have a known non-zero chance of being selected.  Each respondent was selected and contacted, and a qualified person was selected by the responding firm to complete the questionnaire.  This process was done until the sample "quota" was almost satisfied.  The advantage of this procedure while being faster and more cost effective is in the selection of the respondents by the researchers. Quota sampling allowed the researchers to select the potential respondents, not only meeting the limitations mentioned in Table 1, but representing a higher proportion, based upon their market share, of the construction industry than would have been possible in other sampling techniques. The following equation (Scheafer 1990) was used to determine the required sample size, Table 2:

where an average value of p = 0.5 and q = 0.5 is selected to give the highest sample size.  D = 0.0025, and wi = Ni/N.

Table 2.  Stratified Quota Sample

Stratum

Stratum

Population

Sample

Size

Prop. Of

Population

Prop. of

Sample

Owners (N1)

Contractors (N2)

A/E's (N3)

58

357

126

11

59

23

19%

17%

18%

11.8%

63.4%

| 24.8% |
| --- |
| Total (N) | 541 | 93 | 17% | 100% |

RESULTS AND DISCUSSION

The twenty statements that formed the questionnaire were evaluated by assigning the following values to each response: a value of four was assigned to a response of “always”, three to “mostly”, two to “sometimes”, one to “seldom”, and a value of zero to a response of “never”.

Results from owners were generated from ten (10) respondents to the questionnaires sent to fourteen (14) owners of industrial plants/factories, where the total population was fifty eight (58) owners. Results from contractors were generated from fifty-four (54) responses to the questionnaire sent to seventy-five (75) contractors in the business of civil and industrial construction, where the total population was three hundred and fifty-seven (357) contractors. Results from  A/Es were generated from twenty-two (22) respondents to the questionnaires sent to twenty-three (23) A/Es, where the total population was one hundred and twenty-six (126).  While some of the respondents showed enthusiasm in responding to the survey, even sparing time to discuss their responses with the researchers, others officially declined to participate in the study causing the total response rate to drop from seventeen percent to about sixteen percent. It is the opinion of the authors that the detailed discussions with the willing respondents regarding their responses provided the authors with more information regarding the study and more than compensated for the very slight drop in the response rate. Table 3 presents the complete results, based on the responses to grouped statements as stated in the research methodology.

Table 3.  Responses to Grouped Statements on Contractual Methods

Contractual

| Method | Statement No. |
| --- | --- |

Owner

Mean

Owner

Rank

Cont.

Mean

Cont.

Rank

A/E

Mean

A/E

Rank

Total

Mean

Fair Risk

| Allocation | 1, 2, 11, 16 | 2.13 | 3.5 | 2.82 | 5 | 2.21 | 4 | 2.39 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Drafting Dispute Resolution Clauses | 6, 7, 15, 18 | 2.15 | 2 | 3.13 | 1 | 2.47 | 1 | 2.58 |

Team

| Building | 3, 8, 12, 17 | 2.13 | 3.5 | 2.88 | 3.5 | 2.29 | 2 | 2.43 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Provision of

| Neutral | 4, 9, 13, 14 | 2.4 | 1 | 2.88 | 3.5 | 2.12 | 5 | 2.47 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Binding

| Arbitration | 5, 10, 19, 20 | 1.8 | 5 | 2.97 | 2 | 2.27 | 3 | 2.35 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Average Mean | 2.12 | - | 2.94 | - | 2.27 | - |

The first group of statements measured the appropriateness of fair risk allocation in contract documents. The three parties showed a slight closeness in ranking their agreement. The low ranking of this contractual method is due to the fact that most respondents are uncertain about what areas may fall under their responsibilities. The respondents also appear to have adapted themselves to the prevalent local situation, where the risk is transferred to the other party. For example the situation where the owner transfers the risk of unknown site conditions to the contractor to which the contractor responds by adding an appropriate contingency to his bid.

The second group of statements measuring the appropriateness of drafting dispute resolution clauses reveals the closest agreement among the parties in their ranking. The results suggest a strong desire by the respondents to resolve disputes by defining dispute resolution procedures and responsibilities. This contractual method is ranked highly by all the parties.

The third group of statements measuring team building contractual provisions, such as partnering, ranked around the middle by the respondents revealing that the feeling of mistrust is still prevalent. A few years ago team building would rarely be suggested in the local construction industry, and if suggested would be regarded with suspicion. It is the belief of the researchers that it will take some years for this contractual method to be fully understood and accepted.

The high variation in ranking of the fourth group of statements, measuring the appropriateness of providing a neutral, by the respondents merits a discussion. The top ranking of this contractual method by the owners may due to their belief, as revealed in the discussions between the authors and some owners, that the A/E should act as a neutral in case of any dispute. The A/E being paid by the owner tend to be partial toward the owner in their judgment. These expectations by the owner of the A/E is instrumental in moving the A/Es in giving this contractual method the lowest ranking as a way of avoiding an ethical dilemma. The contractors are also naturally suspicious of this method.

The results of the fifth group of statements measuring the appropriateness of using binding arbitration also present an interesting picture. Most contracts prepared in Saudi Arabia, refer to the laws and regulations of the Kingdom, usually leaving little to refer in case of disputes to arbitration. Arbitration, moreover, presents a loss of authority in the eyes of the owners, thus their low ranking of this contractual method. The contractors on the other hand give this method a second ranking, as they prefer to have a speedy and low cost decision as it does not burden their finances compared to litigation. Moreover some arbitrators are known to give decisions based on their expertise and not on the contract documents.

Moreover the Average Mean (AM) of the three parties in Table 3 reveals the strong desire among the contractors (AM =  2.94) compared to the other parties for practicing alternative dispute resolution (ADR) methods. This may be due to the fact that in the local construction industry the contractors are known to lose the most due to disputes and delay in their resolution. The owners (AM = 2.12) are naturally conservative in practicing different contractual methods for resolving disputes as these methods are seen by them as a loss of authority. The A/Es (AM = 2.27) tend to only slightly favor the above mentioned contractual methods as compared to the owners due to their professional attitude but not strongly, as their fees is fixed in the contract and their capital is not stuck up in the project.

ENDNOTE

The survey reveals a level of desire among the respondents towards the drafting of dispute resolution clauses, thus steps should be taken by the local construction industry for proper drafting of these clauses and publicizing their importance.

Strangely enough “team building” is ranked higher than “fair risk allocation”. Any team building exercise can succeed only if the parties practice fairness and build trust. The researchers believe that the owners need to be educated of this fact and convinced that fair risk allocation will save them money, otherwise they will be presented with inflated bids by contractors trying to be safe.

In the other two contractual methods, provision of a neutral and binding arbitration, the contractors with the help of the governmental authorities, in view of the owners’ prejudice, could seek to establish an autonomous body, similar to the Dispute Avoidance and Resolution Team (DART) in the United States. This body could help in providing neutrals and decisions in referred arbitrational cases, besides developing and publicizing alternate dispute resolution (ADR) methods. The contractors have to take a firm step in the establishment of contractual methods for DAR, by insisting on their use in the contract documents, as they reveal a strong need to avoid and resolve disputes.

APPENDIX I: QUESTIONNAIRE

This questionnaire is intended to measure your attitude and belief to dispute resolutions without litigation in court rooms.  Please tick the appropriate box.

ALWAYS	MOSTLY	SOMETIMES	SELDOM	NEVER

1.	Contracts should not

shift all risks to		   [  ]		 [  ]		  [  ]		  [  ]		   [  ]

one party.

2.	The contractor should

not build a contingency	   [  ]		 [  ]		  [  ]	  	  [  ]		   [  ]

into his price to

cover all risks.

3.	The spirit of partnering

should only be recog-

nized at high, down-to	   [  ]		 [  ]		[  ]		  [  ]		   [  ]

the lowest level

of the organization.

4.	A "neutral" should not

always encourage both

parties to refer dis- 	  [  ]		 [  ]		[  ]		  [  ]		   [  ]

putes to litigation.

5.	Arbitrators consider

their task to be of

technical experts app-	  [  ]		 [  ]		[  ]		  [  ]		   [  ]

lying their experience

to the case rather than

of pure fair and impar-

tial hearing.

6.	Contract clauses may

allow any valid claim.	  [  ]		 [  ]		  [  ]		[  ]		 [  ]

ALWAYS	MOSTLY	SOMETIMES	SELDOM	NEVER

7.	Contractors should

include a language for   	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

addressing disputes

and claims.

8.	Partnering does not lead

to stressful project	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

climate.

9.	The owner should not

select a "neutral" with-	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

out the knowledge of

the contractor.

10.	Arbitration has advantages

over litigation of lower

cost and prompt resolu-	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

tion.

11.	Construction contract

documents should not be

prepared by adding or

deleting from a set of	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

previous documents/

standard contract.

12.	Owner - Contractor

partnering minimizes

disputes and claims.	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

13.	Providing for a neutral

helps minimize problems

caused by disputes.	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

14.	A "neutral" saves time

and money if chosen as

a substitute for 		  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

litigation.

ALWAYS	MOSTLY	SOMETIMES	SELDOM	NEVER

15.	Contracts should clarify

when additional compen-

sation or time is  	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

expected.

16.	Fair allocation of risks

helps focus on the

progress of the project.	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

17.	Partnering brings

partners to equal bases

in construction business.	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

18.	The form of communica-

tion is an essential

element in notice pro-	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

visions.

19.	Arbitrators should not

always be chosen by

owners to ensure fair	  [  ]		 [  ]		  [  ]		  [  ]		 [  ]

decisions.

20.	The owner cannot ter-

minate any arbitrator

if found out making	  [  ]		 [  ]		  [  ]		[  ]		 [  ]

decisions not in the

interest of the owner.

APPENDIX II: REFERENCES

Brown, Jim (1994).  "Partnering to Save Troubled Projects." J. Mgmt. in Engrg., ASCE, 10 (3), 22-25.

Chamber of Commerce and Industry for the Eastern Province. (1994).  Industrial Directory, Dammam.

Chamber of Commerce and Industry for the Eastern Province. (1993). Trade Directory, Dammam.

Coulson, R. (1983). "Disputes Management Under Modern Construction Systems."  Law & Contemporary Problems, Vol., 46, 127-135.

Harback, Herbert F. and Basham, Donald L. & Buhts, Robert, E. (1994). "Partnering Paradigm." J.  Mgmt., 20 (1), 23-27.

Hester, W., Kuprenas, J. and Thomas, H. (1987). "Arbitration: A Look at Its Form  and Performance" J. Constr. Engrg. and Mgmt., ASCE, 113 (3), 353-367.

Richards, B.J. (1983). "Enforceability of Arbitration Provisions and Construction Contracts."  Federal Insurance Counsel Quarterly, Vol.34, 95-110.

Scheaffer, L. R. and Mendenhall, W. (1990).  Elementary Survey Sampling, PWS-Kent Publishing Co., Boston.

Steen, Richard H. (1994). "Five Steps to Resolving Construction Disputes Without Litigation." J. Mgmt. in Engrg., ASCE, 10 (4), 19-31.

Thomas, H. Randolph and Smith, Gary R. & Wright, Dennis E. (1990). "Resolving Disputes Over Contract Notice Requirements." J.  Constr. Engrg. and Mgmt.,  ASCE, 116 (4), 738-755.

# Footnotes

Assoc. Prof. and Chairman, Department of Construction Engineering and Management, King Fahd University of Petroleum and Minerals, Dhahran, 31261, Saudi Arabia. E-mial:jannadi@dpc.kfupm.edu.sa

2 Assoc. Prof., Department of Construction Engineering and Management, King Fahd University of Petroleum and Minerals, Dhahran, 31261, Saudi Arabia.

3 Grad. Stud., Department of Construction Engineering and Management, King Fahd University of Petroleum and Minerals, Dhahran, 31261, Saudi Arabia.